# AI Chavrusa App

Core Product Plan & Codex Build Specification - Version 1

# 1. Product Vision

Build a voice-first Torah-learning companion that feels like a real chavrusa rather than a generic answer bot. A learner should be able to talk naturally while driving, walking, or sitting with a Gemara; explore a question conversationally; inspect reliable primary sources; and then turn the session into an organized learning document that is automatically saved and easy to retrieve, edit, expand, and share later.

The central problem being solved is not merely “AI can answer Torah questions.” The problem is that useful learning conversations become scattered across chats, source verification is cumbersome, and the learner rarely returns to polish or organize the material. The app should turn conversation into a durable personal beis midrash: Talk -> Explore -> Verify -> Save -> Retrieve -> Improve.

# 2. Minimum Viable Product (MVP)

Expo / React Native mobile app, initially optimized for iPhone and Android with web development as well.

Authentication and user profiles through Supabase.

Voice conversation with an AI learning partner; text chat remains available as a fallback.

A source-retrieval layer that can query Sefaria but only return sources permitted by the user's source policy.

Visible citations that open the exact source or show the source text in-app.

Session workspace containing the raw conversation, sources consulted, unresolved questions, and a generated learning note.

One-tap “Create Learning Note” action that turns a conversation into a structured editable document.

Supabase storage for sessions, notes, tags, tractate/daf/topic metadata, sources, and user preferences.

Library screen for finding prior learning by masechta, daf, topic, date, source, or free-text search.

Ability to reopen a saved note and continue the conversation from that context.

# 3. Recommended Architecture

Frontend: Expo + React Native + TypeScript. Keep the mobile UI simple and voice-first. Expo is especially appropriate because it matches the existing development workflow and allows one codebase for iOS and Android.

Backend: Supabase for authentication, Postgres, Row Level Security, storage, and Edge Functions. All AI-provider keys and any privileged source-service logic must remain server-side; never ship secret keys in the Expo bundle.

AI layer: design a provider abstraction rather than hard-coding the entire app to one model. The first implementation can use OpenAI, but the interface should make it possible to add another provider later. Separate conversation, transcription/voice, retrieval, and note-generation responsibilities.

Torah source layer: create a server-side Source Gateway. The AI never directly decides that an arbitrary web result is a Torah source. It requests source retrieval from the gateway; the gateway checks the user's allow-list and returns structured source objects.

Retrieval strategy: begin with live Sefaria API calls for exact refs, related texts, search, metadata, and links. Later, add a curated local index/vector search for speed, semantic retrieval, and tighter control.

# 4. Core Data Model

profiles: user identity and learning preferences.

learning_sessions: title, date, mode, status, masechta, daf, topic, timestamps.

messages: session_id, speaker, transcript/text, timestamp, optional audio metadata.

source_policies: the user's approved categories, books, commentators, editions, and exclusions.

source_hits: exact reference, title, category, Hebrew/English text, edition/version, URL/reference metadata, retrieval reason.

notes: session_id, title, summary, body, editable markdown/rich text, version number.

note_sources: join table connecting claims/sections of notes to source hits.

questions: open/resolved/deferred questions with links to sessions and notes.

tags: reusable tags such as Treifos, viability, Rambam, lomdus, halacha.

note_versions: optional later feature for revision history.

# 5. Primary User Flow

Open app and tap Start Learning.

Choose or infer context: e.g., Daf Yomi -> Chullin 57a; or start with a free-form question.

Begin voice conversation. The transcript appears unobtrusively while the learner speaks.

When the AI needs textual evidence, it requests approved sources through the Source Gateway.

The app displays a compact source card: exact ref, short excerpt, why it matters, and an Open Source action.

The AI discusses the material and asks useful follow-up questions rather than rushing to a final answer.

At any moment, the learner can say “save that question,” “mark that tzarich iyun,” “put that in the note,” or “look up the Rambam.”

At session end, tap Generate Note.

AI creates a draft with Question, Background, Source Trail, Analysis, Possible Approaches, What Remains Unclear, and Next Sources to Learn.

User edits/approves and saves. The note enters My Learning and can later be reopened.

# 6. Source Integrity Rules

Every quoted or closely paraphrased Torah text must be linked to an exact retrieved source object.

Distinguish source text from AI explanation. Never make generated prose look like a quotation.

If a source was not actually retrieved, the model may suggest it as something to check, but must label it as unverified until retrieval succeeds.

Store edition/version information when available, especially for translations.

For disputed readings or attributions, surface the uncertainty rather than smoothing it away.

The source gateway, not the model prompt alone, enforces source permissions.

Allow a user preference such as “primary Hebrew first; English translation optional.”

Later: add claim-level citation validation before a learning note is marked Verified.

# 7. Suggested App Screens

Home: Continue Learning, Start Learning, Tzarich Iyun, Recent Notes.

Live Chavrusa: voice control, transcript, current question, compact source drawer.

Source Viewer: Hebrew/English, exact ref, version, related approved sources.

Session Review: transcript + sources + saved moments/questions.

Learning Note Editor: structured AI draft with editable sections.

My Learning: search/filter by seder, masechta, daf, topic, source, tag, date.

Settings -> Source Library: allowed / on-request / excluded texts and categories.

Settings -> Chavrusa Style: Socratic, balanced, explainer, source-heavy, beginner/advanced.

# 8. Build Milestones

Milestone 1 - Foundation: Expo app, navigation, Supabase project, authentication, database schema, local mock sessions, My Learning list.

Milestone 2 - Text chat prototype: secure server function calls AI; create/reopen sessions; save messages; generate and edit a note.

Milestone 3 - Sefaria Source Gateway: exact ref lookup, search, links/related sources, structured citations, allow-list enforcement.

Milestone 4 - Voice: microphone capture and a natural conversational voice experience. Keep voice transport isolated behind an interface so the implementation can evolve.

Milestone 5 - Retrieval quality: query planning, source-ranking, citation checks, “show me inside” workflow, saved source trail.

Milestone 6 - Polish: fast search, offline-friendly recent notes, better editor, session naming, export/share, analytics and error handling.

# 9. Initial Codex Prompt

You are helping build an Expo/React Native TypeScript application called “AI Chavrusa.”

Goal:
Create the foundation for a voice-first Torah learning app. Do NOT try to build every future feature at once. Implement a clean architecture that can grow.

Stack:
- Expo / React Native / TypeScript
- Expo Router
- Supabase Auth + Postgres
- Server-side Supabase Edge Functions for privileged AI/source calls
- No API secret may be included in client code

MVP entities:
profiles, learning_sessions, messages, notes, source_policies, source_hits, questions, tags.

Required screens:
1. Home
2. Start/New Learning Session
3. Live Session (text-first placeholder for voice)
4. Session Review
5. Learning Note Editor
6. My Learning
7. Settings / Source Library

Architecture requirements:
- Create /src/services/ai with a provider interface.
- Create /src/services/sources with a SourceGateway interface.
- Create typed domain models separate from UI components.
- Add Supabase migrations and Row Level Security so users can access only their own private learning data.
- Use environment variables correctly and keep privileged secrets server-side.
- Include robust loading/error/empty states.
- Seed development data for Chullin 57a so the UI can be tested without live AI calls.

Do first:
A. Inspect the existing repo before changing anything.
B. Propose a concise file/folder plan.
C. Implement only the foundation and mocked learning flow.
D. Run typecheck/lint/tests available in the repo.
E. Summarize exactly what changed and what remains for Milestone 2.

Do not:
- hard-code Sefaria categories in UI components;
- let the client call privileged AI endpoints directly;
- build social/community features yet;
- treat AI-generated source citations as verified source records.

# 10. Definition of Success for Version 1

A successful first release is not the app with the most AI features. It is the app in which a learner can have a meaningful conversation, see what the sources actually say, save the intellectual trail, and reliably find it again a month later.